Development Plan: Completed vs To-Do

| Stage | Completed | To-Do (Next Steps) |
| --- | --- | --- |
| Stage 0 — Foundations & Conventions | • Project coding conventions established (Conventions.txt) • Architecture principles defined (FrameworkOverview) • Development methodology set (DevelopmentApproach) | • Finalize package folder layout • Set up automated tests for core modules • Create baseline Unity project template (UPM-ready) |
| Stage 1 — Player, Interaction & Input (Sprints 1 & 1.5) | ✔ Sprint 1 Complete • PlayerMover2D • PlayerSpriteView2D • IInteractable system • MailboxInteractable • Validation & Debug systems ✔ Sprint 1.5 Complete • DoorInteractable • ChestInteractable • NPCInteractable (temp dialogue) • SwitchInteractable • Gizmo states & inspector debugging • Interaction scalability validated | • Add EventBus integration for interactables • Connect interactables to later dialogue/quest triggers • Add animation-driven interaction hooks |
| Stage 2 — World System MVP | (none yet completed) | • Region/Location model • WorldDatabase (SO/JSON loader) • Unity WorldView adapter • Simple Dictionary/List world layout • Player-entered-location events |
| Stage 3 — Entity & NPC System MVP | (none yet completed) | • Implement Entity base model • Entity registry • EntityView MonoBehaviour adapter • SO-based entity definitions • Basic AI behaviors (idle/face direction) |
| Stage 4 — Dialogue System MVP | (partial, from interactables) • NPCInteractable supports placeholder dialogue | • DialogueGraph loader (SO/JSON) • Node/Edge/Conditions/Effects • Dialogue interpreter runtime • Transcript and logging tools • Integration with EventBus • Unity dialogue UI adapter |
| Stage 5 — Quest / Investigation System MVP | (none completed yet) | • Objective model • Clue model • Quest container • Condition evaluator • Journal entry creation • EventBus triggers for objective completion • Editor tools (objective browser, condition tester) |
| Stage 6 — Inventory & Journal MVP | (Journal partially implied in Investigation framework but not implemented) | • Item definitions (SO/JSON) • Container inventory • Basic journal UI • Quest-integrated journal entries |
| Stage 7 — EventBus Integration & Glue Layer | (none yet completed) | • Simple pub/sub EventBus MVP • Typed events (Silver Tier) • Event inspector window • Migrate Dialogue & Quest systems to event contracts |
| Stage 8 — Time / Simulation MVP | (none yet completed) | • Global world clock • Tick dispatcher • NPC schedules (wake/sleep/move) • Weather state system |
| Stage 9 — Combat System Integration (Sprint 3) | ✔ Sprint 3 Complete • ActionPipeline • ActionExecutorBase + hooks • ActionPayload & ActionContext • Receivers & Reactors architecture • HurtBox, Resolver, Detection rewrite • Full debug instrumentation | • Create combat UPM package • Integrate combat with Entity system • Add MoveDef editor tools • Add sample enemies using IActionTarget + receivers • Tie combat outcomes to quests/investigation |
| Stage 10 — Tools & Authoring Experience | (base conventions and partial dialog JSON available) | • Dialogue graph editor • Quest/objective browser • World graph editor • Event monitor • MoveDef authoring window • Journal/clue editor |
| Stage 11 — Packaging & Scalability | (core architecture defined; thresholds documented) | • Convert completed modules to UPM packages • Save/load persistence for all runtime systems • Begin Spatial Complexity Tier upgrade (Tier 1 → 2 → 3) • Optimization & profiling passes |

🧩 Summary Section (For Fast Review)

✔ Completed So Far

- Interaction system MVP (Sprints 1 & 1.5)

- Player movement & rendering system

- Modular interactables (door, chest, NPC, switch)

- Validation & debugging infrastructure

- Full combat action pipeline (Sprint 3)

🔜 Immediate Next Steps (Recommended Order)

- World System MVP

- Entity System MVP

- Dialogue MVP

- Quest/Investigation MVP

- EventBus unification